National Science Foundation: Research Experience for Undergraduates

Ocean Acidification at a Crossroad – Cruise Plan

10nd – 15th August 2021

A. CRUISE OVERVIEW

- Platform:  R/V Pelican

- Cruise Description:

The 2021 XR02 Cruise is a NOAA funded cruise. The cruise is the second of three cruises scheduled aboard the RV Pelican in 2021. The project lead is Xinping Hu (TAMUCC); SF DiMarco (TAMU/GERG) is ship-board and autonomous vehicles operations lead and will serve as Chief Scientist

- Schedule:

9st August: Depart College Station approximately 9 a.m. and drive to Cocodrie, LA. Travel time is approximately 8 hours. Dinner onshore, mobilize. Depart at port at midnight.

10th August: Onboard

11st August: Onboard

12nd August: Onboard

13rd August: Onboard

14th August: Onboard

15th August: Return to port approximately 12 noon. Demobilize.

Return to College Station.

- Objectives:

1. Perform sampling lines from Terrebonne to the Flower Garden Banks National Marine Sanctuary to Galveston and return to LUMCON;

2.  Collect shipboard acoustic current velocity profiles;

3. Collect underway surface properties using the ship’s flow-through system;

4. Collect vertical profiles of hydrographic properties using CTD and 12-bottle rosette system. Collect fluorometric, PAR, light transmission, and beam attenuation data as part of the CTD system package (approximately 22 CTD stations);

5. Collect dissolved nutrients and oxygen samples for chemical analysis;

6. Collect carbon system samples (DIC, CO2, etc) (Hu);

7. Collect 5-L water carbuoys  (Shamberger [not on vessel))

8. Collect colored dissolved organic matter samples (Gold-Bouchot)

9. Deploy SV3 Liquid Robotics WaveGlider (if conditions and equipment allow)

B. SCIENCE OPERATION

Mobilization will be in Cocodrie, LA. The cruise will complete a triangular pattern joining Cocodrie, LA to The Flower Garden Banks National Marine Sanctuary (Line 2 -L2), The Flower Garden Banks to Galveston Island (Line 1 -L1), and Galveston Island to the Cocodrie, LA (Line 2 -L3). On each line, 3 to 6 CTD casts will be completed at predefined stations. A total of 23 CTD stations are planned (Figure 1). Table 1 shows the sequence of stations and the transit distance and times at a cruising speed of 8.0 knots. It is expected to take approximately 93 hours to complete this cruise track plus approximately 12 hours of on-station time. CTD casts should take roughly 40 minutes each or ~12 hours to do the roughly 23 casts. The additional station time will be accounted for additional adaptive sampling and a possible deployment of the SV3 WaveGlider autonomous vehicle. 24-hour continuous operations will be required, and 12-hour watches will be assigned to the science party.

Figure 1. Planned station locations for the 2021 XR02 cruise.

Table 1. Cruise track planning summary (subject to change). This timetable shows the travel time between stations but does not account for CTD cast time (on station time is ~15 minutes).

Arrive Time  Range  Bearing  Time  Depart Depart Local

Time    on   --to next station---   time   time  Time

Longitude  Latitude  Station    hrs    hrs     km    true   hrs     hrs   days Hours

-90.600000 29.000000    LUMCON   0.00  0.27  121.323   53   8.19     0.27  0.01  0.27

-91.606500 28.359800   OA_Test   8.46  0.24   20.348   52   1.37     8.70  0.36  8.70

-91.772500 28.249800     OA_S1  10.07  0.25   42.728  359   2.88    10.32  0.43 10.32

-91.771900 27.865700   OA_Bank  13.21  0.40   97.267   62   6.56    13.60  0.57 13.60

-92.650300 27.466600     OA_D3  20.17  0.89  120.081   70   8.10    21.06  0.88 21.06

-93.800300 27.119100     OA_D2  29.16  0.84   39.269  180   2.65    30.00  1.25  6.00

-93.799400 27.472100     OA_D1  32.65  0.81   34.633  157   2.34    33.46  1.39  9.46

-93.932300 27.760300    FGRR45  35.80  0.27   36.492  243   2.46    36.07  1.50 12.07

-93.600900 27.907700     OA_EB  38.53  0.19    7.275  157   0.49    38.72  1.61 14.72

-93.629000 27.968200    FGRR42  39.21  0.27   17.985  103   1.21    39.48  1.65 15.48

-93.807200 28.005300     OA_21  40.70  0.26   11.593    9   0.78    40.95  1.71 16.95

-93.826600 27.902500    FGRR23  41.74  0.27    3.386  339   0.23    42.01  1.75 18.01

-93.814500 27.874000 WEST_BUOY  42.24  0.22  131.505   62   8.88    42.46  1.77 18.46

-95.000600 27.333000   GOMECC8  51.33  1.00   18.489  180   1.25    52.33  2.18  4.33

-95.000300 27.499200   GOMECC7  53.58  0.84   16.698  180   1.13    54.41  2.27  6.41

-94.999000 27.649300   GOMECC6  55.54  0.70   20.435  179   1.38    56.24  2.34  8.24

-94.999800 27.833000   GOMECC5  57.62  0.39   27.899  179   1.88    58.02  2.42 10.02

-95.000000 28.083800   GOMECC4  59.90  0.24   27.665  179   1.87    60.14  2.51 12.14

-95.000700 28.332500   GOMECC3  62.00  0.20   39.078  180   2.64    62.21  2.59 14.21

-94.999700 28.683800   GOMECC2  64.85  0.19   34.939  180   2.36    65.04  2.71 17.04

-94.999400 28.997900   GOMECC1  67.39  0.18   78.177  290   5.28    67.57  2.82 19.57

-94.247500 28.752100    OA_S32  72.85  0.19  149.138  259  10.07    73.04  3.04  1.04

-92.743000 29.001000     OA_S3  83.11  0.19   72.285  270   4.88    83.29  3.47 11.29

-92.000000 29.000000    OA_MCH  88.17  0.18  136.203  270   9.19    88.35  3.68 16.35

-90.600000 29.000000    LUMCON  97.54  0.18    0.000    0   9.19    97.72  4.07  1.72

The regular station activity will be the deployment of the CTD to the near-bottom of each station.

Water samples collected from the Niskin bottles during CTD casts bottles will be taken in the following order:

1. Oxygen

2. DIC/TA

3. Nutrients

4. CDOM (if possible)

6. Salinity

All 12 bottles will be fired at all stations, unless the stations are in 50 m or less (total depth).

After departure from Cocodrie, we will transit to 28.5 N, 90.6 W for the first CTD station (OA_Test). Transit time will be approximately four hours. Working towards the Flower Garden Banks, we will complete OSS1, OA_Bank (optional), and OAS2.. Heading towards Galveston, we will then complete FG45, FG42, FG11, FG23, and FG25. If the SV3 is deployed, it will occur at station FG11. Following FG25, we will transit offshore to stations OA_D1 and OA_D2.Then, head west and onshore to run the GOMECC line stations 8 through 1. Then return east to station S32. From S32 the cruise time to Cocodrie is approximately 24 hours. We will plan to monitor time closely so to fit in adaptive sampling stations and ensure on time return to port.

C.  CONTACT

PI CONTACT INFORMATION

Chief Scientist: Dr. Steven DiMarco

Department of Oceanography

Texas A&M University

College Station, TX 77845

Office: 979-862-4168

Cell: 979-324-5336

Email: sdimarco@tamu.edu

D.  SCIENCE PARTY

LIST of PARTICIPANTS

Chief Scientist
	Dr. Steven F. DiMarco

Senior Scientists

Dr. Xinping Hu (TAMUCC, Lead PI)

Dr. Piers Chapman

Dr. Kerri Whilden (GERG)

Postdoc

Dr. Hang Yin

Marine Technician

CJ Staryk

Graduate Students

Xiao Ge

Reshmi Joseph

Samantha Longridge

Sakib Mahmud

Ellen Laake

Molly Brzezinski

Nicole Kumbala

Kenzie Merril

E.  R/V PELICAN CREW

Captain:

Able Seaman:

Chief Engineer:

Assistant Engineer:

Chef:

Marine Technician:

#### E.  EQUIPMENT TO BE PROVIDED BY PROJECT

Liquid Robotics WaveGlider autonomous vehicle (SV3, TAMU)

Winkler titration system (TAMU)

Three boxes of oxygen bottles

300 nutrient tubes

Coolers

Filters and syringes

100 salinity bottles

Computers

Additional flasks and tubing

Six carboys (TAMU)

Chemicals

MSDS sheets

F.  EQUIPMENT TO BE PROVIDED BY R/V PELICAN

Shared use equipment including the CTD/Rosette System, computer hardware, and network are listed on the R/V Pelican cruise planning manual.

G.  EMERGENCY CONTACT INFORMATION:

In case of emergency messages, the R/V Pelican can be reached directly or via the LUMCON Marine Center. LUMCON Marine Center phone number is (985) 851-2800. During normal working hours, they can relay your message by radio or by email to pelican@lumcon.edu or pelican07@boatracs.com.

H.  CREW SERVICES TO BE PROVIDED BY RV PELICAN

Meals, snacks, and beverages will be provided. Towels and linens will also be provided.

I.  TANK AND WEIGHT NEEDS

None. No diving planned.

J.  HAZARDOUS MATERIALS

MSDS sheets will be brought to Cocodrie at time of cruise.

- BUNK AND WATCH ASSIGNMENTS

Stateroom Number	 		Watch

2	Chapman				Day					6 a.m. – 6 p.m.

2	DiMarco				Day/Night				6 a.m. – 6 p.m.

3	Nicole	Kumbala		Night		CTD	6 p.m. – 6 a.m.

3	Kerri Whilden			Day		SV3		6 a.m. – 6 p.m.

4	Kenzie Merrill			Night		CTD	6 p.m. – 6 a.m.

4	Molly Brzezinski		Day		CTD		6 a.m. – 6 p.m.

4	Reshmi Joseph		Day		CTD		6 a.m. – 6 p.m.	Day Datacop

4	Sam Longridge		Day		CTD		6 a.m. – 6 p.m.

6	Xiao Ge				Night		CTD	6 p.m. – 6 a.m.		Night Datacop

6	Sakib Mahmud		Night		CTD	6 p.m. – 6 a.m.

6	Xingping Hu			Day					6 a.m. – 6 p.m.

6	CJ Staryk				Day		Lab		6 a.m. – 6 p.m.

7	Ellen Laaker			Day		CTD		6 a.m. – 6 p.m.

7	Hang Yin	 			Night		Lab	6 p.m. – 6 a.m.

J. COVID-19 Precautions

Guidance for COVID-19 mitigation will be given by the vessel operations director.. Science Party will abide by guidance and restrictions contained therein.

K. Project Notes:

We plan to provide a context for answering the following linked questions, followed by testing their respective hypotheses:

Q1. What is the effect of nutrient input on the seawater carbonate chemistry in the shelfslope regions of the nwGOM?

H1. Nutrient input from terrestrial sources (hence metabolic CO2) can influence not only the continental shelf but the upper slope region of the nwGOM.

H2. Due to the effect of ocean circulation, the nutrient level (hence the metabolic CO2 buildup) in the upper water column of nwGOM is increasing.

Q2. How does the carbonate chemistry change spatially and temporally in the nwGOM shelf/slope region?

H3. Carbonate chemistry will respond not only to the pulses of large river discharge (across Louisiana and Texas) but also to the meteorological forcing (wind) and ocean current that can bring up cooler high CO2 water to the surface or shallow subsurface.

H4. Carbonate chemistry will respond to the influence of nutrient input and wind the most in areas surrounding the salt domes where intense upwelling may occur.

Q3. What are the short-term and long-term projections of OA in the shelf/slope waters of the nwGOM.

H5. Surface water will largely follow the atmospheric CO2 increase with the exception of the areas subject to upwelling, subsurface water will experience enhanced acidification effect due to the influences of atmospheric CO2, terrestrial nutrient input, and upwelling.

H6. The combined nutrient input, upwelling, and atmospheric CO2 increase will amplify ocean acidification signals by increasing its magnitude and severity of shelf water acidification in the future.